SUPPORT OPERATIONS • PROJECT DEVELOPMENT PHASE User Acceptance Testing Functional Specification Document (FSD) for Ticket Assignment UAT Streamlining Ticket Assignment for Efficient Support Operations • April 2026

01 UAT Purpose & Functional Scope

# UAT Purpose & Functional Scope

User Acceptance Testing (UAT) validates that the Streamlined Ticket Assignment system meets business requirements as defined by support operations stakeholders. UAT is conducted by real end-users in a staging environment before production go-live.

## Business Stakeholders (UAT Participants)

- Support Agents (L1, L2, L3) — 15 participants across all skill levels

- Team Leads — 5 participants responsible for queue management

- Operations Manager — 2 participants reviewing dashboards and reports

- QA Lead — Oversight of test execution and defect management

- Product Owner — Final sign-off authority on business acceptance

## Functional Modules Under UAT

▶  Ticket Intake & Auto-Classification — Email, chat, portal, and phone channels

▶  Smart Routing Engine — Skill-based, priority-based, and VIP routing rules

▶  Agent Workbench — Ticket queue, assignment view, action panel

▶  Escalation & Reassignment — Manual and automatic escalation workflows

▶  Reporting Dashboards — Live queue, SLA compliance, agent performance

📌 UAT Environment: Full staging environment with production data clone (anonymized). All integrations live: Salesforce, Zendesk, Power BI, Tableau, and notification channels (Slack, email).

02 Functional Requirements Traceability

# Functional Requirements Traceability

## Core Functional Requirements

| Req. ID | Functional Requirement | UAT Test Reference |
| --- | --- | --- |
| FR-001 | System shall auto-classify tickets within 10 seconds of creation | UAT-TC-001 to 005 |
| FR-002 | Routing engine shall assign ticket to skilled agent within 2 minutes | UAT-TC-006 to 012 |
| FR-003 | P1 tickets shall trigger immediate notification to on-call lead | UAT-TC-013 to 015 |
| FR-004 | Agents shall view only their assigned tickets in workbench | UAT-TC-016 to 018 |
| FR-005 | SLA countdown shall display accurately on all ticket views | UAT-TC-019 to 021 |
| FR-006 | Team leads shall reassign tickets with full audit trail | UAT-TC-022 to 025 |
| FR-007 | Live queue dashboard shall refresh every 60 seconds | UAT-TC-026 to 028 |
| FR-008 | System shall send SLA breach alert 30 minutes before deadline | UAT-TC-029 to 031 |

## Traceability Validation

- Every functional requirement maps to at least 2 UAT test cases

- All UAT test cases trace back to at least one functional requirement

- Orphan test cases (no requirement) reviewed and either linked or removed

- Gaps in coverage flagged to Product Owner before UAT execution begins

💡 Traceability Matrix: Maintained in Jira as a Requirements Traceability Matrix (RTM) sheet. Linked to test cases via custom field 'Requirement ID'. Updated after every UAT cycle.

03 UAT Test Cases — Core Flows

# UAT Test Cases — Core Flows

## Ticket Intake & Classification Test Cases

| Test ID | Scenario | Steps Summary | Expected Result |
| --- | --- | --- | --- |
| UAT-TC-001 | Email ticket auto-classification | Submit billing email; observe classification | Tagged 'Billing'; P3 priority within 10s |
| UAT-TC-002 | Chat ticket intake | Submit chat ticket via portal; observe routing | Routed to available chat agent in < 2 min |
| UAT-TC-003 | P1 keyword detection | Submit email with 'system down' keyword | Classified P1; on-call lead notified in < 1 min |
| UAT-TC-004 | Ambiguous ticket routing | Submit ticket with unclear category | Low-confidence flag; routed to manual review queue |
| UAT-TC-005 | Multi-language ticket | Submit ticket in Spanish | Language detected; routed to Spanish-speaking agent |

## Routing & Assignment Test Cases

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| UAT-TC-006 | Skill-based routing — Technical | Technical ticket routes to L2/L3 certified agent |
| UAT-TC-007 | Workload balancing | New ticket routes to agent with fewest active tickets |
| UAT-TC-008 | VIP customer routing | Enterprise customer ticket bypasses standard queue |
| UAT-TC-009 | Agent unavailable | Ticket queued; not assigned to offline agent |
| UAT-TC-010 | Queue overflow | Queue > 50 tickets triggers team lead notification |

🧪 Test Execution: Each UAT participant executes assigned test cases using test scripts in TestRail. Actual results documented in real-time. Screenshots captured for evidence on pass/fail.

04 UAT Test Cases — Advanced Scenarios

# UAT Test Cases — Advanced Scenarios

## Escalation & Reassignment Scenarios

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| UAT-TC-022 | Team lead manually reassigns ticket | Reassignment logged; both agents notified; audit trail updated |
| UAT-TC-023 | Auto-escalation: P1 unresolved at 25 min | Escalation email sent to manager; ticket flagged red |
| UAT-TC-024 | Agent requests expert help | Ticket linked to expert queue; original agent retains visibility |
| UAT-TC-025 | Weekend ticket — no available agents | Routed to on-call rotation; on-call agent receives SMS/push alert |

## Dashboard & Reporting UAT Scenarios

- UAT-TC-026: Open Live Queue Monitor — verify ticket count matches actual queue in < 60 seconds

- UAT-TC-027: Apply 'Priority' filter — verify dashboard updates correctly for selected priority

- UAT-TC-028: Team Lead views agent utilization — verify percentages match workbench data

- UAT-TC-029: SLA breach alert — trigger P2 SLA; verify Slack notification sent in < 2 minutes

- UAT-TC-030: Export report to Excel — verify data matches on-screen values with no formatting errors

📋 Evidence Collection: All UAT test results, screenshots, and defect references logged in TestRail. UAT closure report generated automatically from TestRail upon 100% execution completion.

05 UAT Defect Process & Sign-Off

# UAT Defect Process & Sign-Off

## UAT Defect Classification

| Severity | Definition | Resolution Required Before Go-Live? |
| --- | --- | --- |
| UAT-S1 — Show Stopper | Core workflow completely broken; no workaround | Yes — mandatory fix |
| UAT-S2 — Critical | Key feature fails; workaround exists but unacceptable | Yes — fix required |
| UAT-S3 — Major | Feature works but behavior deviates from FSD | Fix preferred; waiver possible |
| UAT-S4 — Minor | UI cosmetic issues; minor text errors | No — log for next release |

## UAT Exit Criteria

▶  100% of UAT test cases executed with documented results

▶  All UAT-S1 and UAT-S2 defects resolved and re-tested with pass result

▶  ≥ 95% of test cases passed (not blocked or failed)

▶  All functional requirements verified as met by Product Owner

▶  Formal UAT sign-off document signed by all stakeholder representatives

✅ UAT Sign-Off Authority: Product Owner (final authority), Support Operations Manager, QA Lead, Team Lead Representatives, and IT Project Manager.