Streamlining Ticket Assignment

for Efficient Support Operations

Project Report  |  Support Operations Team

Version 1.0  |  April 2026

SECTION 1

# Introduction

## 1.1 Project Overview

This project focuses on redesigning and automating the ticket assignment process within a support operations environment. Ticket assignment — the process of routing incoming customer support requests to the appropriate agent or team — is a critical bottleneck in many organisations. Manual or poorly configured assignment logic leads to delays, uneven workload distribution, and reduced customer satisfaction.

By implementing intelligent, rule-based and skill-based routing combined with automation, this project aims to significantly reduce first-response time and improve overall support efficiency.

## 1.2 Purpose

The purpose of this project is to eliminate inefficiencies in the existing ticket triage process by introducing a streamlined, automated assignment system. The key objectives are:

- Reduce average ticket assignment time from minutes to seconds.

- Ensure tickets reach the most qualified agent on the first attempt.

- Balance workload equitably across all support agents.

- Provide real-time visibility into ticket status and agent capacity.

- Improve CSAT (Customer Satisfaction Score) through faster resolutions.

SECTION 2

# Ideation Phase

## 2.1 Problem Statement

Support teams that handle high volumes of tickets face a persistent challenge: tickets are either assigned manually (slow, error-prone) or via basic round-robin logic (ignores skill, availability, and priority). This results in:

- High-priority tickets waiting in queues behind low-priority ones.

- Specialists receiving tickets outside their domain of expertise.

- Overloaded agents while others remain underutilised.

- Repeated ticket reassignments causing delays and confusion.

- Poor visibility for managers into real-time queue health.

## 2.2 Empathy Map Canvas

| SAYS | THINKS | DOES | FEELS |
| --- | --- | --- | --- |
| "Why is this ticket still in the queue?" | Wonders if they will be blamed for delays | Manually checks the queue every few minutes | Anxious and overloaded |
| "I keep getting tickets I cannot solve" | Feels the system does not respect their skills | Escalates or reassigns frequently | Frustrated and demotivated |
| "I have no idea who is free right now" | Needs better tools to manage capacity | Sends messages on Slack to find out | Inefficient and stressed |

## 2.3 Brainstorming

- Skill-Based Routing: Match tickets to agents based on predefined skill tags and product expertise.

- Priority Queue System: Automatically elevate SLA-breaching or VIP-flagged tickets to the front of the queue.

- AI-Assisted Triage: Use NLP to read ticket content and auto-suggest category, priority, and assignee.

- Capacity Dashboard: Real-time agent workload dashboard to prevent overloading any single agent.

- Auto-Escalation Rules: Trigger supervisor alerts when a ticket remains unassigned beyond a threshold.

SECTION 3

# Requirement Analysis

## 3.1 Customer Journey Map

| Stage | Customer Action | System Action | Pain Point |
| --- | --- | --- | --- |
| Submission | Fills out support form | Ticket created in CRM | Long confirmation wait |
| Triage | Waits for acknowledgement | Ticket categorised manually | Misclassification common |
| Assignment | Waits for agent contact | Agent assigned (manual) | Delays, wrong agent |
| Resolution | Interacts with agent | Agent works on ticket | Multiple reassignments |
| Closure | Receives follow-up survey | Ticket marked resolved | CSAT impacted by delays |

## 3.2 Solution Requirements

| Req ID | Description |
| --- | --- |
| REQ-01 | Automated ticket categorisation using keyword rules or NLP |
| REQ-02 | Skill-based routing matrix linking agents to product/domain tags |
| REQ-03 | Real-time agent availability and workload tracking |
| REQ-04 | Priority scoring engine (SLA, customer tier, issue severity) |
| REQ-05 | Auto-escalation when assignment SLA is breached |
| REQ-06 | Manager dashboard with queue health metrics |
| REQ-07 | Audit trail for all assignment and reassignment actions |

## 3.3 Data Flow Diagram

The data flow for the ticket assignment system follows these stages:

- Ticket Intake: Customer submits ticket via portal, email, or chat.

- Auto-Classification: NLP engine reads ticket text and assigns category, sub-category, priority, and product tag.

- Routing Engine: Queries the skill matrix and availability cache to identify eligible agents and rank them by fit score.

- Assignment: Ticket assigned to the best-matched available agent; notification sent.

- Escalation Check: Timer monitors SLA; auto-escalates to supervisor if unacknowledged.

- Resolution & Logging: Agent resolves ticket; all actions logged to audit trail.

## 3.4 Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend Dashboard | React.js, Tailwind CSS |
| Backend / API | Node.js, Express.js |
| Ticket CRM | Zendesk / Freshdesk API |
| NLP Engine | Python (spaCy / Hugging Face Transformers) |
| Database | PostgreSQL (tickets), Redis (agent status cache) |
| Messaging / Alerts | Twilio, Slack Webhooks |
| Hosting | AWS EC2 + RDS |

SECTION 4

# Project Design

## 4.1 Problem-Solution Fit

| Problem | Solution |
| --- | --- |
| Manual assignment causes delays | Automated routing engine assigns within seconds |
| Wrong agent receives ticket | Skill matrix ensures domain-matched assignment |
| No visibility into queue health | Real-time manager dashboard |
| SLA breaches go unnoticed | Auto-escalation with supervisor alerts |
| Uneven agent workload | Load balancing algorithm distributes fairly |

## 4.2 Proposed Solution

The proposed solution is a Ticket Intelligence and Routing Platform (TIRP) — a middleware layer that integrates with the existing CRM and automates the full assignment lifecycle. Key components include:

- Intake Webhook: Listens for new ticket events from Zendesk/Freshdesk via webhook.

- NLP Classifier: Analyses ticket subject and body to assign category, sub-category, priority, and product tag.

- Routing Engine: Queries the skill matrix and availability cache to identify eligible agents and rank them by fit score.

- Assignment API: Pushes the assignment back to the CRM and triggers agent notification.

- Escalation Scheduler: Cron-based monitor that checks unacknowledged tickets against SLA thresholds.

- Analytics Service: Aggregates assignment data for the real-time manager dashboard.

## 4.3 Solution Architecture

The architecture follows a microservices pattern. Each component is independently deployable and communicates via RESTful APIs and message queues. The routing engine is the core decision-making service, consuming events from an SQS queue and publishing assignment results back. A Redis cache holds real-time agent availability states, ensuring the routing engine always has low-latency access to current workload data. The NLP classifier runs as a separate Python service, called synchronously during ticket intake. PostgreSQL stores the persistent ticket and assignment history, while the React dashboard polls the Analytics Service for live metrics.

SECTION 5

# Project Planning & Scheduling

## 5.1 Project Planning

| Phase | Milestone | Duration | Status |
| --- | --- | --- | --- |
| Phase 1 | Requirements Gathering & Stakeholder Sign-off | 2 weeks | Complete |
| Phase 2 | System Architecture Design | 1 week | Complete |
| Phase 3 | NLP Classifier Development & Training | 3 weeks | In Progress |
| Phase 4 | Routing Engine Development | 3 weeks | In Progress |
| Phase 5 | CRM Integration & API Layer | 2 weeks | Planned |
| Phase 6 | Dashboard Development | 2 weeks | Planned |
| Phase 7 | UAT & Performance Testing | 2 weeks | Planned |
| Phase 8 | Production Deployment & Hypercare | 1 week | Planned |

SECTION 6

# Functional and Performance Testing

## 6.1 Performance Testing

Performance testing was conducted to validate that the routing engine can handle production-level ticket volumes without degradation. The following test scenarios were executed:

| Test ID | Description | Expected | Result |
| --- | --- | --- | --- |
| TC-01 | Single ticket assignment latency | < 2 seconds | 0.8s avg |
| TC-02 | 100 concurrent ticket submissions | No failures | Pass |
| TC-03 | NLP classifier accuracy | > 90% accuracy | 93.4% |
| TC-04 | Auto-escalation trigger at 30-min SLA | Alert within 60s | Pass |
| TC-05 | Dashboard refresh under 500ms | < 500ms | 320ms avg |
| TC-06 | Skill matrix lookup with 500 agents | < 100ms | 68ms avg |

SECTION 7

# Results

## 7.1 Output & Key Metrics

Following pilot deployment with a team of 30 support agents over a 4-week period, the following improvements were observed:

| Metric | Before | After | Change |
| --- | --- | --- | --- |
| Average Assignment Time | 8 min | 18 sec | -96% |
| First-Contact Resolution | 61% | 78% | +17pp |
| Reassignment Rate | 34% | 9% | -74% |
| SLA Breach Rate | 22% | 5% | -77% |
| CSAT Score | 3.6 / 5 | 4.4 / 5 | +22% |
| Agent Utilisation Variance | High (40%) | Low (12%) | Balanced |

SECTION 8

# Advantages & Disadvantages

## Advantages

- Dramatically reduces ticket assignment latency from minutes to seconds.

- Ensures tickets are consistently routed to the most qualified agent.

- Provides managers with real-time visibility into queue and agent health.

- Scales seamlessly to handle spikes in ticket volume.

- Reduces agent frustration by eliminating inappropriate ticket assignments.

- Audit trail supports compliance and performance review processes.

## Disadvantages

- Initial NLP model training requires a labelled historical ticket dataset.

- Integration complexity with legacy CRM systems may require custom connectors.

- The skill matrix requires ongoing maintenance as agent profiles change.

- Over-reliance on automation may reduce agents' ability to handle unusual cases.

- Higher infrastructure cost compared to manual assignment processes.

SECTION 9

# Conclusion

The Ticket Intelligence and Routing Platform (TIRP) demonstrates that intelligent automation can transform support operations. By replacing manual, ad-hoc assignment processes with a skill-based, priority-aware routing engine, the system delivers measurable improvements across all key performance indicators.

The pilot results — including a 96% reduction in assignment time, a 17-point improvement in first-contact resolution, and a 22% increase in CSAT — validate the project's core hypothesis: that the right ticket reaching the right agent at the right time is both achievable and impactful.

Beyond efficiency gains, the system benefits all stakeholders: customers receive faster, more competent responses; agents receive appropriate work that matches their skills; and managers gain the visibility they need to run a high-performing support operation.

SECTION 10

# Future Scope

- Predictive Assignment: Use historical resolution data to predict which agent is most likely to resolve a ticket fastest.

- Multi-Channel Support: Extend routing logic to cover live chat, social media, and phone call tickets.

- Self-Learning NLP: Implement feedback loops so the NLP classifier continuously improves from agent corrections.

- Agent Performance Gamification: Integrate assignment data with a gamification layer to reward high-performance agents.

- Cross-Team Collaboration Routing: Enable tickets requiring multiple teams to be automatically split and co-assigned.

- GenAI Draft Responses: Pair assignment with an AI-generated draft response to reduce agent effort on common issues.

SECTION 11

# Appendix

## Source Code

The complete source code for the Ticket Intelligence and Routing Platform is maintained in the organisation's internal Git repository. Access is restricted to authorised team members.

## Dataset

Training data for the NLP classifier was sourced from 18 months of historical ticket data (approximately 120,000 tickets) from the production Zendesk instance, anonymised and labelled by the support operations team.

## References

- Zendesk Developer Documentation — https://developer.zendesk.com

- spaCy NLP Library — https://spacy.io

- AWS SQS Documentation — https://docs.aws.amazon.com/sqs

- ITIL 4 Service Management Framework — Axelos, 2019

- HDI Support Centre Practices & Salary Report — HDI, 2024